|  |  |  |
| --- | --- | --- |
| **Date** | **Task** | **Test** |
| 2/4 | Hosted website & database |  |
| 2/10 | Hosted website & database | Home page & Query Database |
| 2/17 | Functional Database & User Login/Signup | Login |
| 2/24 | UI of the Blocks | (Feedback) |
| 3/2 | UI of the Blocks & Parsing of Blocks to Database | Interact with blocks |
| 3/9 | Convert Rules of Order to Code (Unit Test) & User Input with AI | Interacting with AI |
| 3/16 | Convert Rules of Order to Code | Blocks to Rules of Order |
| 3/23 | Mic Functionality & Speech-Text & Text-Speech | Talk |
| 3/30 | Functioning Session | Test session |
| 4/6 | User can create Conference & Committees Structure | Creation of Conferences and Committees |
| 4/13 | Integrating Session into Committees | Join session |
| 4/20 | Mutable elements |  |
| 4/27 | Refactoring for Presentation |  |
| 5/4 | Capstone Preparations |  |